# Believable Minds — Development Specification (Final)

Status: Implementation-ready — green-lit for Claude Code
Date: March 2026
Build tool: Claude Code, stage by stage
Runtime: All-API until M5 Ultra 512GB arrives, then progressive local migration
Revision history: v2 → v2.1 (Claude, ChatGPT, Gemini) → v2.2 (structural patches) → v2.2.1 (safety hardening) → Final (multi-provider API + consistency fixes)

## What This Document Is

A stage-by-stage development spec for Believable Minds, a standalone data production system that tracks what selected credible minds say, how their views evolve, and where they converge or diverge. It runs independently and exposes a query API for integration with Mukhtar.AI.

This is the implementation-ready final version. 14 core tables, 8 stages. See Appendix A for the full 51-change log across 5 review rounds.

## Design Principles

- Each stage is independently testable with clear pass/fail criteria.

- Local-first: runs on your machine, cloud migration is a later concern.

- People registry is editable at all times — add, remove, re-tier people via CLI and web UI.

- The system is a data producer — Mukhtar.AI is a data consumer via read-only API.

- No LLM frameworks (LangChain, LangGraph) — direct API calls only.

- PostgreSQL + pgvector for everything — no exotic databases.

- Evidence-first: every published claim must trace back to a timestamped source.

- Confidence is multi-dimensional: speaker certainty, attribution confidence, and extraction confidence are separate fields.

- Multi-provider API strategy: use the best-value provider per task, with abstraction layers for future local migration.

## Monthly Cost Estimate (All-API)

| Task | Provider | Est. monthly |
| --- | --- | --- |
| Claim extraction (Stage 5) | Qwen3.5-Plus API | ~$20 |
| Speaker ID (Stage 4) | Qwen3.5-Plus API | ~$3 |
| Position aggregation | Qwen3.5-Plus API | ~$3 |
| Brief generation (Stage 8) | Qwen3.5-Plus API | ~$2 |
| Divergence endpoint (Mukhtar.AI) | Claude Sonnet 4.6 | ~$5 |
| Embeddings | OpenAI text-embedding-3-small | ~$0.50 |
| Transcription (deep path) | Deepgram Nova-3 | ~$22 |
| Railway infrastructure | Railway Pro | ~$13 |
| Total |  | ~$70/mo |

Future (M5 Ultra 512GB): Transcription + LLM inference move local. Cost drops to ~$18/mo (Railway + embeddings + occasional Claude).

## Technical Stack

| Component | Technology | Notes |
| --- | --- | --- |
| Language | Python 3.12+ | Single language for the entire pipeline |
| Web Framework | FastAPI | API server + web UI backend |
| Frontend | Next.js or SvelteKit | Light dashboard, deployable separately |
| Database | PostgreSQL 16 + pgvector | Local via Docker or Homebrew |
| Transcription | Deepgram Nova-3 (cloud) | Diarization included. ~$0.49/hr. WhisperX local when M5 Ultra available |
| LLM (enrichment) | Qwen3.5-Plus API (primary) | ~1/13th Claude cost, superior instruction-following (IFBench 76.5 vs Claude 58.0). Direct API calls with tool_use |
| LLM (Mukhtar.AI integration) | Claude Sonnet 4.6 API | For divergence endpoint and real-time user-facing queries where response quality matters most |
| LLM (fallback) | Claude Sonnet 4.6 API | Fallback if Qwen3.5-Plus degrades or is unavailable |
| Embeddings | OpenAI text-embedding-3-small | ~$0.50/month at scale. Configurable dimensions |
| YouTube discovery | yt-dlp (channel feeds) + YouTube Data API v3 (gap-fill only) | Channel monitoring is default. Search is gap-filling |
| Task scheduling | APScheduler or cron | Daily pipeline orchestration |
| Brief delivery | python-telegram-bot + SMTP | Telegram + email channels |
| Containerization | Docker Compose | PostgreSQL + optional services |

### Claude Code Instructions

When building each stage with Claude Code, include these directives:

- ORM: Use SQLAlchemy 2.0 with Alembic migrations. First migration must run CREATE EXTENSION IF NOT EXISTS vector; before creating tables.

- LLM provider abstraction: Build a thin adapter layer supporting both Qwen3.5-Plus (Alibaba Cloud) and Claude Sonnet 4.6 (Anthropic). Each pipeline stage specifies which provider via config. The adapter normalizes tool_use request/response formats across providers.

- LLM calls: Use tool_use (structured outputs) with strict: true for all extraction prompts on both providers. Define the claim schema as a JSON Schema tool definition — do not rely on “return JSON” instructions.

- Prompt caching: Enable prompt caching via cache_control on cacheable content blocks (system prompt + topic taxonomy). Both Anthropic and Alibaba Cloud support this.

- Transcription: Use Deepgram Nova-3 API with diarization for deep-path. yt-dlp captions for fast-path. Future: WhisperX local on M5 Ultra.

- Testing: pytest for each stage. Use fixtures with real YouTube video IDs for integration tests.

## Stage Map

| Stage | Name | Depends On | Deliverable |
| --- | --- | --- | --- |
| 1 | Database + People Registry | — | CLI to CRUD people, PostgreSQL schema live |
| 2 | YouTube Discovery & Scanning | Stage 1 | Daily scan finds new videos for tracked people |
| 3 | Transcript Extraction | Stage 2 | Transcripts stored with speaker diarization |
| 4 | Speaker Identification | Stage 3 | Speaker labels mapped to real names |
| 5 | LLM Enrichment & Claims | Stage 4 | Structured claims extracted with evidence spans |
| 6 | Query API | Stage 5 | Read-only public API + admin API |
| 7 | Web Dashboard | Stage 6 | Browser UI: people, claims, briefs, pipeline |
| 8 | Brief Generation & Delivery | Stage 5 | Daily briefs via Telegram, email, and web |

Estimated total: 4–6 weeks with Claude Code. Stages 1–3 are fastest (~1 week). Stages 4–5 require the most iteration (prompt engineering). Stages 6–8 are straightforward once data exists.

## Database Schema

### Table: people

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| name | TEXT NOT NULL | Display name: “Ray Dalio” |
| domain | TEXT | “Macro / Principles” |
| tier | INTEGER (1–3) | 1 = daily deep scan, 2 = podcast capture, 3 = passive |
| inclusion_notes | TEXT NOT NULL | [NEW v2.1] Why this person is tracked — editorial justification. Replaces the separate why_they_matter field |
| expertise_domains | TEXT[] | [NEW v2.1] Topics they are credible on: [“macro”, “debt_cycles”, “geopolitics”] |
| youtube_search_queries | TEXT[] | Array: [“Ray Dalio interview”, “Ray Dalio keynote”] |
| active | BOOLEAN DEFAULT true | Soft delete |
| created_at | TIMESTAMPTZ | Auto |
| updated_at | TIMESTAMPTZ | Auto on update |

v2.2 change: why_they_matter and inclusion_notes merged into single inclusion_notes field (ChatGPT: they were near-duplicates). known_podcasts TEXT[] removed — replaced by channel_roles junction table (see below). expertise_domains added in v2.1.

### Table: podcast_channels

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| youtube_channel_id | TEXT UNIQUE NOT NULL | YouTube channel ID |
| name | TEXT NOT NULL | “All-In Podcast” |
| tier | INTEGER (1–3) | Scanning priority |
| monitoring_mode | TEXT DEFAULT ‘channel_feed’ | [NEW v2.1] ‘channel_feed’ (default) or ‘search_gap_fill’ |
| uploads_playlist_id | TEXT | [NEW v2.2.1] YouTube uploads playlist ID (UU-prefixed). Cached for official API fallback path. Resolved during seed/setup |
| active | BOOLEAN DEFAULT true | Soft delete |
| created_at | TIMESTAMPTZ | Auto |

v2.2 change: known_hosts TEXT[] removed. Host/guest relationships now live in channel_roles junction table, which foreign-keys to people. This eliminates name-string drift and enables reliable joins for speaker identification.

### Table: channel_roles (NEW v2.2)

[NEW v2.2] Maps people to channels with their role. Replaces known_hosts TEXT[] on channels and known_podcasts TEXT[] on people. Per ChatGPT follow-up: string arrays for identity relationships cause rename drift and weak joins.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| channel_id | UUID (FK) NOT NULL | References podcast_channels |
| person_id | UUID (FK) NOT NULL | References people |
| role | TEXT NOT NULL | ‘host’ / ‘cohost’ / ‘frequent_guest’ |
| UNIQUE | (channel_id, person_id, role) | One role per person per channel |

Example seed data: - All-In Podcast → Chamath (host), Sacks (host), Friedberg (host), Calacanis (host) - BG2Pod → Gerstner (host), Gurley (host) - Lex Fridman Podcast → Lex Fridman (host)

### Table: videos

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| youtube_video_id | TEXT UNIQUE NOT NULL | Deduplication key |
| title | TEXT | Video title |
| podcast_channel_id | UUID (FK) | [CHANGED v2.2.1] References podcast_channels(id). NULL if video is from an untracked channel |
| source_channel_youtube_id | TEXT NOT NULL | [NEW v2.2.1] Raw YouTube channel ID. Always populated regardless of whether channel is tracked |
| published_at | TIMESTAMPTZ | Upload date |
| duration_seconds | INTEGER | Video length |
| description | TEXT | Video description |
| discovery_method | TEXT | [RENAMED v2.1] ‘channel_feed’ or ‘search_gap_fill’ or ‘manual’ |
| discovered_by_person_id | UUID (FK) | Who triggered discovery. NULL if channel feed |
| transcript_type | TEXT | ‘deep’ (WhisperX) or ‘fast’ (yt-dlp captions). Set by Stage 3 |
| status | TEXT DEFAULT ‘discovered’ NOT NULL | [FIXED v2.2.1] discovered → transcribed → identified → enriched / skipped / error (terminal states). Zero-tracked-speaker videos become ‘skipped’, never ‘enriched’ |
| skip_reason | TEXT | [NEW v2.2] NULL unless status=‘skipped’. E.g., ‘no_tracked_speakers’, ‘duplicate_content’, ‘non_english’ |
| error_message | TEXT | NULL unless status=‘error’ |
| retry_count | INTEGER DEFAULT 0 | Max 3 before manual review |
| created_at | TIMESTAMPTZ | Auto |

### Table: transcript_runs (NEW v2.2)

[NEW v2.2] Per ChatGPT follow-up: the fast→deep upgrade path and retries need durable audit trail. Without this, replacing a fast transcript with a deep one loses the original, and failed retries have no record. Segments link to a run, not directly to a video.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| video_id | UUID (FK) NOT NULL | References videos |
| mode | TEXT NOT NULL | ‘caption’ / ‘asr_plain’ / ‘asr_diarized’ |
| provider | TEXT NOT NULL | ‘yt-dlp’ / ‘whisperx’ / ‘whisper’ |
| provider_model | TEXT | e.g., ‘large-v3’ for WhisperX |
| status | TEXT NOT NULL | ‘created’ / ‘running’ / ‘succeeded’ / ‘failed’ |
| language_code | TEXT | e.g., ‘en’ |
| speaker_config | JSONB | [FIXED Final] Replaces single integer. Structure: {"mode": "exact", "count": 5} or {"mode": "range", "min": 3, "max": 6}. Passed to Deepgram/WhisperX for diarization |
| started_at | TIMESTAMPTZ | Auto |
| completed_at | TIMESTAMPTZ | NULL until finished |
| error_message | TEXT | NULL unless failed |

Multiple runs per video are expected (fast caption run, then deep WhisperX upgrade). Old runs are never deleted — only the latest successful run is used for downstream processing.

### Table: transcript_segments

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| transcript_run_id | UUID (FK) NOT NULL | [CHANGED v2.2] References transcript_runs (not videos directly) |
| video_id | UUID (FK) | References videos (denormalized for fast queries) |
| segment_index | INTEGER NOT NULL | Ordering within the run |
| speaker_label | TEXT | “SPEAKER_00” (WhisperX output) or NULL (fast path) |
| speaker_name | TEXT | Resolved name (NULL until Stage 4) |
| person_id | UUID (FK) | References people (NULL until Stage 4) |
| start_ms | BIGINT NOT NULL | [CHANGED v2.1] Milliseconds from start (WhisperX native format) |
| end_ms | BIGINT NOT NULL | Milliseconds from start |
| text | TEXT NOT NULL | Segment text |
| source_kind | TEXT NOT NULL | [NEW v2.1] ‘caption’, ‘asr’, or ‘asr_diarized’ |
| created_at | TIMESTAMPTZ | Auto |
| UNIQUE | (transcript_run_id, segment_index) | Ordered within run |
| CHECK | start_ms < end_ms | Timestamps must be valid |

### Table: video_people (junction)

Maps which tracked people appear in a video. Populated by Stage 4.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| video_id | UUID (FK) | References videos |
| person_id | UUID (FK) | References people |
| role | TEXT | ‘host’ / ‘guest’ / ‘unknown’ |
| confidence | NUMERIC(4,3) | How confident the identification is (0.0–1.0) |
| identified_via | TEXT | ‘known_host’ / ‘diarization_llm’ / ‘metadata_only’ / ‘manual’ |
| UNIQUE | (video_id, person_id) | One record per person per video |

### Table: claims

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| person_id | UUID (FK) | Who made this claim |
| video_id | UUID (FK) | Source video |
| claim_text | TEXT NOT NULL | The structured claim |
| reasoning_text | TEXT | [NEW v2.1] The “why” behind the position. Required for publication |
| claim_type | TEXT | prediction / opinion / recommendation / observation / analysis |
| speaker_certainty | TEXT | [RENAMED v2.1] How definitive the speaker sounded: definitive / high / moderate / speculative / hedged |
| attribution_confidence | NUMERIC(4,3) | [NEW v2.1] System confidence that the right person is attributed (0.0–1.0) |
| extraction_confidence | NUMERIC(4,3) | [NEW v2.1] System confidence that the claim accurately represents what was said (0.0–1.0) |
| trust_level | TEXT NOT NULL | [CHANGED v2.2.1] No default — must be set explicitly by application logic. ‘high’ (diarized + strong attribution) / ‘medium’ (diarized but uncertain speaker mapping) / ‘low’ (caption-only, inferred attribution). See trust derivation rules below |
| topics | TEXT[] | [“macro”, “interest_rates”, “duration”] — denormalized cache. Source of truth is claim_topics |
| sentiment | TEXT | bullish / bearish / neutral / mixed |
| temporal_marker | TEXT | “next 12 months”, “long term”, etc. |
| review_status | TEXT NOT NULL | [CHANGED v2.2.1] No default — must be set explicitly by application logic. ‘approved’ / ‘pending_review’ / ‘rejected’. See auto-review rules below |

created_at | TIMESTAMPTZ | Auto |
updated_at | TIMESTAMPTZ | Auto |

v2.2.1 trust derivation rules: Trust depends on the final evidence path, not the initial routing choice. A fast-path video that gets upgraded and re-extracted from a deep diarized run should become ‘high’ if attribution is strong.

| Final transcript mode | Attribution confidence | trust_level |
| --- | --- | --- |
| asr_diarized + attribution ≥ 0.80 | Strong | high |
| asr_diarized + attribution < 0.80 | Uncertain speaker mapping | medium |
| caption-only (no upgrade) | Inferred from metadata | low |

There is no “fast-path upgraded” trust level — if the video was upgraded and re-processed via WhisperX, it’s evaluated the same as any deep-path video.

### Table: topics (NEW v2.2)

[NEW v2.2] Per ChatGPT follow-up: storing taxonomy only in the LLM prompt while claims use TEXT[] invites string drift and makes topic renames painful. This flat table is the source of truth. Seeded with ~30 topics for MVP domains.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| slug | TEXT UNIQUE NOT NULL | ‘interest_rates’, ‘ai_infrastructure’, etc. |
| name | TEXT NOT NULL | Human-readable: “Interest Rates” |
| parent_id | UUID (FK) | References topics — for future hierarchy. NULL for MVP |
| active | BOOLEAN DEFAULT true | Soft delete |
| created_at | TIMESTAMPTZ | Auto |

MVP seed topics (from the taxonomy in Stage 5 system prompt):

macro, interest_rates, duration, inflation, fiscal_policy, debt_cycles, 
geopolitics, us_china, ai_infrastructure, ai_safety, ai_regulation, 
ai_open_source, inference_compute, enterprise_ai, saas_pricing, 
crypto, stablecoins, payments, venture_capital, startup_formation,
energy, climate, real_estate, labor_market, healthcare, defense, 
space, creator_economy, platform_dynamics, value_investing

### Table: claim_topics (NEW v2.2)

[NEW v2.2] Junction table linking claims to normalized topics. Source of truth for which topics a claim covers. The claims.topics TEXT[] field is kept as a denormalized cache for fast reads.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| claim_id | UUID (FK) NOT NULL | References claims |
| topic_id | UUID (FK) NOT NULL | References topics |
| UNIQUE | (claim_id, topic_id) | No duplicate links |

v2.2 note on topic workflow: Stage 5 enrichment maps claims to existing topic slugs. If the LLM suggests a topic not in the taxonomy, it’s stored in claims.topics[] as a raw string AND creates an entry in the review queue (see auto-review rules). New topics are only added to the topics table after operator approval — either via CLI (bm topics add) or the review queue UI.

### Table: claim_evidence

[NEW v2.1] Links claims to specific transcript evidence with timestamps. Per ChatGPT/Gemini feedback: every published claim must be auditable back to source.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| claim_id | UUID (FK) NOT NULL | References claims |
| segment_id | UUID (FK) NOT NULL | [CHANGED v2.2.1] References transcript_segments. Always populated — the tool schema requires segment_id in evidence spans, and even fast-path captions are stored as segments |
| evidence_order | INTEGER NOT NULL | 1, 2, 3… for multi-segment claims |
| quote_text | TEXT NOT NULL | The actual quoted text |
| start_ms | BIGINT NOT NULL | Start timestamp in video |
| end_ms | BIGINT NOT NULL | End timestamp in video |
| quote_type | TEXT NOT NULL | ‘direct_quote’ / ‘paraphrase’ / ‘multi_segment_synthesis’ |
| CHECK | start_ms < end_ms | Timestamps must be valid |

### Table: claim_embeddings

[CHANGED v2.1] Separated from claims table per Gemini feedback. Uses configurable dimensions.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| claim_id | UUID (FK) | References claims |
| model_name | TEXT NOT NULL | e.g., ‘text-embedding-3-small’ |
| dimensions | INTEGER NOT NULL | e.g., 1536 or 1024 |
| embedding | vector NOT NULL | [CHANGED v2.1] No hardcoded dimension — use vector not vector(1536) |
| created_at | TIMESTAMPTZ | Auto |
| UNIQUE | (claim_id, model_name) | One embedding per model per claim |
| CHECK | dimensions = vector_dims(embedding) | Prevents silent dimension drift |

v2.2 note on indexing strategy: Do NOT create approximate indexes in Stage 1. Use exact search first. When data volume makes exact search slow, add HNSW indexes (not IVFFlat — HNSW works on empty tables and has better recall). Important: HNSW requires uniform dimensions per index. MVP standardizes on one dimension value (controlled by EMBEDDING_DIMENSIONS env var, default 1536). If multiple embedding models are used later, create per-model partial indexes: CREATE INDEX ... ON claim_embeddings USING hnsw ((embedding::vector(1536)) vector_cosine_ops) WHERE dimensions = 1536;

### Table: person_topic_positions

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| person_id | UUID (FK) | References people |
| topic_id | UUID (FK) NOT NULL | [CHANGED v2.2.1] References topics table. Replaces TEXT field to prevent drift |
| current_position | TEXT | Summary of their latest view |
| last_updated | TIMESTAMPTZ | When this was last refreshed |
| claim_count | INTEGER | How many approved claims inform this position |
| UNIQUE | (person_id, topic_id) | One active position per person per topic |

v2.2.1 change: Position aggregation rebuilds from review_status='approved' claims only. A pending_review claim cannot update the public position surface. This prevents unreviewed material from leaking into topic views and consensus endpoints.

### Table: position_history_log

[NEW v2.1] Replaces the JSONB position_history array. Append-only.

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated |
| person_id | UUID (FK) | References people |
| topic_id | UUID (FK) NOT NULL | [CHANGED v2.2.1] References topics table. Replaces TEXT field |
| position_summary | TEXT NOT NULL | What they believed at this point |
| source_claim_id | UUID (FK) | The claim that triggered this entry |
| is_shift | BOOLEAN DEFAULT false | Whether this contradicts the previous position |
| recorded_at | TIMESTAMPTZ | Auto |

## Stage 1: Database + People Registry

Goal: PostgreSQL schema is live. People can be added, edited, removed, and listed via CLI. Podcast channels are seeded. This is the foundation everything else builds on.

### CLI Interface

- bm people list — Show all tracked people with tier, domain, active status

- bm people add — Interactive: name, domain, tier, inclusion_notes, expertise_domains, search queries

- bm people edit <id> — Edit any field

- bm people remove <id> — Soft-delete (set active=false)

- bm people import <file> — Bulk import from JSON/YAML

- bm channels list / add / edit / remove — Same CRUD for podcast channels

- bm channels roles list / add / remove — [NEW v2.2] Manage channel_roles (link people to channels as host/cohost/frequent_guest)

- bm topics list / add / remove — [NEW v2.2] Manage the topic taxonomy

- bm seed — Seed the database with initial people + channels + channel_roles + topics from seed data files

### Seed Data: People

All 46 people from the architecture document, with the following fix:

v2.1 fix: “Patrick & John Collison” split into two separate records — “Patrick Collison” and “John Collison” — each with their own ID, expertise domains, and claims tracking. Total: 47 people.

Every seeded person MUST have inclusion_notes (why they’re tracked) and expertise_domains (what topics they’re credible on). Example:

{
  "name": "Ray Dalio",
  "domain": "Macro / Principles",
  "tier": 1,
  "inclusion_notes": "History's most successful macro investor. His frameworks on debt cycles, economic machinery, and changing world order are foundational to understanding macro regimes. Founded Bridgewater, the world's largest hedge fund.",
  "expertise_domains": ["macro", "debt_cycles", "geopolitics", "economic_history", "principles"],
  "youtube_search_queries": ["Ray Dalio interview", "Ray Dalio keynote"]
}

### Seed Data: Podcast Channels (33 channels)

| Channel Name | Tier | Monitoring Mode |
| --- | --- | --- |
| All-In Podcast | 1 | channel_feed |
| BG2Pod | 1 | channel_feed |
| Lex Fridman Podcast | 1 | channel_feed |
| Acquired | 1 | channel_feed |
| The Knowledge Project | 1 | channel_feed |
| Invest Like the Best | 1 | channel_feed |
| Dwarkesh Podcast | 1 | channel_feed |
| No Priors | 1 | channel_feed |
| 20VC | 1 | channel_feed |
| My First Million | 2 | channel_feed |
| Stratechery / Dithering | 2 | channel_feed |
| The Prof G Pod | 2 | channel_feed |
| Bloomberg Odd Lots | 2 | channel_feed |
| CNBC Squawk Box | 2 | channel_feed |
| The Tim Ferriss Show | 2 | channel_feed |
| Bankless | 2 | channel_feed |
| a16z Podcast | 2 | channel_feed |
| Y Combinator YouTube | 2 | channel_feed |
| Conversations with Tyler | 2 | channel_feed |
| Founders Podcast | 2 | channel_feed |
| Capital Allocators | 2 | channel_feed |
| The Lunar Society | 2 | channel_feed |
| Pirate Wires | 2 | channel_feed |
| Khosla Ventures YouTube | 3 | channel_feed |
| Greylock YouTube | 3 | channel_feed |
| GS Talks | 3 | channel_feed |
| Bridgewater YouTube | 3 | channel_feed |
| Oaktree Capital | 3 | channel_feed |
| TED / TEDx | 3 | search_gap_fill |
| Stanford HAI / eCorner | 3 | channel_feed |
| NVIDIA GTC | 3 | channel_feed |
| Berkshire Hathaway | 3 | channel_feed |
| Stripe Sessions | 3 | channel_feed |

Host/guest relationships are seeded separately via channel_roles. See the channel_roles table definition for examples.

v2.1 note: YouTube channel IDs must be resolved via the YouTube Data API or yt-dlp during Stage 1 setup. Store the lookup script in tools/resolve_channel_ids.py for future additions.

### Test Criteria: Stage 1 Pass

- PostgreSQL is running (Docker Compose) with all tables created via Alembic migration

- First migration includes CREATE EXTENSION IF NOT EXISTS vector;

- bm seed populates all 47 people, 33 channels, ~30 topics, and channel_roles

- Every seeded person has inclusion_notes and expertise_domains populated

- Patrick Collison and John Collison are separate records

- Channel_roles correctly link hosts to their channels (e.g., All-In → 4 hosts)

- Topics table seeded with MVP taxonomy (~30 slugs)

- bm people list shows all seeded people with correct tiers

- bm people add / edit / remove work correctly

- bm people import loads a JSON file with 5+ people

- bm topics list shows seeded topics

- Database has proper indexes on video IDs, person_id, and topics

- No approximate vector indexes created yet (exact search only)

## Stage 2: YouTube Discovery & Scanning

Goal: The system discovers new videos daily. Channel feed monitoring is the default path. YouTube API search is gap-filling only.

### Discovery Priority (CHANGED in v2.1)

v2.1 change: Per ChatGPT and Gemini feedback, channel monitoring is the default. Search is gap-filling. This fixes the quota trap: 28 Tier 1 people × 3 searches × 100 units = 8,400 units/day was unsustainable.

Mode 1: Channel Feed Monitor (default — zero API quota)

For each active podcast channel, check for new episodes via yt-dlp: - yt-dlp --flat-playlist to list recent videos from the channel’s uploads playlist - Compare against known video IDs for deduplication - Run daily for all channels - Videos get discovery_method='channel_feed'

Mode 2: Person Search (gap-fill only — limited API quota)

For Tier 1 people who lack reliable channel coverage (e.g., they appear across many channels unpredictably): - Search YouTube Data API v3 with type=video filter (Gemini: default returns channels/playlists too) - Use publishedAfter API parameter for recency (v2.2: not year strings in query text — per ChatGPT, API date filters are more reliable and don’t rot) - Budget: max 20 searches/day total (~2,000 quota units), not per-person - Query format: person name + optional topic, e.g., q="Ray Dalio interview" with publishedAfter=2026-03-07T00:00:00Z - Videos get discovery_method='search_gap_fill'

Quota budget:

| Mode | Daily cost | Notes |
| --- | --- | --- |
| Channel feed monitor | 0 units | yt-dlp, no API |
| Gap-fill search | ~2,000 units | 20 searches × 100 units |
| Video metadata lookups | ~500 units | For new discoveries |
| Total | ~2,500 units | Well within 10,000 limit |

### CLI Commands

- bm scan --mode channel — Check all active channels for new videos

- bm scan --mode search — Run gap-fill search for people who need it

- bm scan --status — Show scan results: videos found, quota used, errors

- bm scan --mode search --person "Ray Dalio" — Targeted search for one person

### Test Criteria: Stage 2 Pass

- bm scan --mode channel discovers at least 1 real episode from a tracked channel

- bm scan --mode search discovers at least 1 real video (within quota budget)

- Running scan twice does not create duplicate video records

- bm scan --status shows accurate counts

- YouTube API quota usage is tracked and logged

- Gap-fill search uses type=video parameter and publishedAfter for recency

- Search queries contain person/topic terms only — no year strings in query text

- Videos stored with correct discovery_method and metadata

## Stage 3: Transcript Extraction

Goal: Extract transcripts for all discovered videos using WhisperX (deep path) or yt-dlp captions (fast path), with automatic upgrade for multi-speaker content.

### Deep Path (Deepgram Nova-3 / WhisperX)

[CHANGED Final] Use Deepgram Nova-3 API for cloud transcription with diarization. When M5 Ultra is available, switch to local WhisperX. Both produce timestamped, speaker-diarized output.

- Create a transcript_runs record with mode='asr_diarized', provider='deepgram' (or 'whisperx' when local)

- Download audio via yt-dlp (for Deepgram: upload audio to API)

- Cloud (current): Send audio to Deepgram Nova-3 API with diarize=true and smart_format=true. Returns timestamped, speaker-labeled transcript

- Local (future M5 Ultra): Pin WhisperX version in pyproject.toml (e.g., whisperx>=3.6.1,<4.0). Run locally — output: same format

- Speaker count hints stored in transcript_runs.speaker_config JSONB:

  - For fixed-format shows with known host count + 1 guest: {"mode": "exact", "count": 5}. E.g., All-In episode = 4 hosts + 1 guest

  - For loose panels or variable formats: {"mode": "range", "min": 3, "max": 6}. E.g., conference panel

  - Derive from channel_roles count + episode metadata

  - Passed to Deepgram as diarize_config or to WhisperX as num_speakers/min_speakers/max_speakers

- Store segments linked to the transcript_run_id, with speaker_label, start_ms, end_ms, source_kind='asr_diarized'

- Delete audio after successful processing

- Set transcript_type='deep' on video record

- If run fails, mark transcript_run as ‘failed’ with error_message — video status stays at ‘discovered’ for retry

- Provider abstraction: src/pipeline/transcription.py implements a TranscriptionProvider interface with DeepgramProvider and WhisperXProvider classes. Switch via TRANSCRIPTION_PROVIDER env var

### yt-dlp Captions (Fast Path)

- Create a transcript_runs record with mode='caption', provider='yt-dlp'

- Pull YouTube auto-generated captions: yt-dlp --write-auto-sub --sub-lang en --skip-download

- Parse VTT/SRT into timestamped chunks (~30s windows)

- Store segments linked to the transcript_run_id, with speaker_label=NULL, source_kind='caption'

- Set transcript_type='fast' on video record

### Path Selection Logic

| Condition | Path |
| --- | --- |
| Tier 1 person appearances (search gap-fill) | Deep |
| Tier 1 podcast channel episodes | Deep |
| Tier 2 channel with ≤2 known hosts + 1 guest | Deep |
| Everything else | Fast |

### Automatic Upgrade Rule (NEW in v2.1, broadened in v2.2.1)

v2.2.1 change: The original rule “upgrade when 2+ tracked people detected” missed a risky case: one tracked guest + one untracked host/interviewer can still contaminate attribution. Broadened rule:

After Stage 4’s metadata identification pass, upgrade a fast-path video to deep-path processing if any of these conditions are true: - 2+ tracked people detected in the video - 1 tracked person + conversational/interview format (detected from title/description containing “interview”, “conversation”, “podcast”, or channel is a known podcast) - 1 tracked person + channel has known hosts in channel_roles (implies multi-speaker content)

The only fast-path videos that stay fast are: solo presentations, keynotes, or monologues where the tracked person is provably the sole speaker. Everything conversational upgrades.

### Deferred: Gemini API Path

The architecture doc describes a Gemini API path for content where visual context matters (slides, charts during earnings presentations). Deferred to a future stage. The fast/deep paths cover all MVP needs.

### CLI Commands

- bm transcribe --pending — Process all discovered videos

- bm transcribe <video_id> — Process a specific video

- bm transcribe <video_id> --deep — Force deep path

- bm transcribe --status — Pipeline status

### Test Criteria: Stage 3 Pass

- Fast path: creates a transcript_run record with mode=‘caption’, stores segments linked to run

- Deep path: creates a transcript_run record with mode=‘asr_diarized’, Deepgram returns speaker-diarized segments

- speaker_config JSONB correctly set: exact count for fixed-format shows, range for variable panels

- A video can hold multiple transcript_runs (fast then deep upgrade)

- Failed runs remain visible with error_message; video status stays ‘discovered’ for retry

- Audio files cleaned up after processing (or not downloaded for Deepgram streaming)

- transcript_type correctly set on video record

- Segments reference transcript_run_id, not video_id directly (video_id is denormalized)

- Provider abstraction: switching TRANSCRIPTION_PROVIDER env var from ‘deepgram’ to ‘whisperx’ produces same output format

## Error Handling & Retry Strategy (Applies to All Stages)

All pipeline stages that call external services must follow this pattern:

| Error Type | Behavior | Max Retries |
| --- | --- | --- |
| Rate limit (429) | Exponential backoff: 2s, 4s, 8s, 16s, 32s | 5 |
| Timeout / network error | Retry after 10s | 3 |
| API error (500+) | Retry after 30s | 3 |
| Bad response / parse error | Log full response, retry once, mark error | 1 |
| Quota exhausted (YouTube) | Stop scanning, resume next day | 0 |
| Auth error (401/403) | Stop immediately, surface in dashboard | 0 |

- Non-blocking: A failed video does NOT block the rest of the pipeline.

- Manual retry: bm retry --errors re-queues all error-status videos.

- Cost safety: bm enrich --cost shows estimated API cost BEFORE processing. --max-cost $20 flag halts if exceeded.

## Stage 4: Speaker Identification

Goal: For deep-path videos, map speaker labels to real names. For fast-path videos, identify which tracked people appear (metadata-only). Populate video_people for all videos.

### Mode A: Deep-Path Videos (diarized)

Method 1: Known Host Matching via channel_roles

For videos from tracked podcast channels, query channel_roles for people with role=‘host’/‘cohost’. If All-In has 4 hosts in channel_roles and WhisperX finds 5 speakers, 4 are hosts and the 5th is the guest. Use title/description to identify the guest.

Method 2: Stratified LLM Pass

v2.1 change: Per Gemini — do NOT sample the first 2–3 minutes chronologically. Podcast intros are 3–5 minutes of ads and housekeeping. Instead:

- Group transcript by speaker_label

- For each unique speaker, extract the first 5–10 substantive utterances (skip utterances under 10 words)

- Concatenate into a stratified sample: “Speaker SPEAKER_00 said: [utterance 1]… [utterance 5]. Speaker SPEAKER_01 said: [utterance 1]… [utterance 5].”

- Send this stratified sample + video title/description/channel name to Claude API

- Claude maps speaker labels to names based on content, speaking patterns, and metadata

Method 3: Manual Override

bm identify <video_id> --speaker SPEAKER_00 --name "Ray Dalio"

### Mode B: Fast-Path Videos (no diarization)

- Run metadata-only LLM pass: title, description, channel name → who appears?

- Insert rows into video_people for tracked people identified

- Do NOT attribute individual transcript segments

- If video is conversational/interview-style, or has known hosts in channel_roles, or has 2+ tracked people: trigger automatic upgrade to deep path (see Stage 3 broadened rule)

### Handling Zero Tracked People

If no tracked people found in a video: - Set video status to ‘skipped’ with skip_reason='no_tracked_speakers' - Do NOT set to ‘identified’ or ‘enriched’ — a skipped video is a terminal state - These appear in dashboard under “Processed — No Tracked Speakers” - Can be re-processed if a non-tracked person later becomes tracked (bm retry --skipped)

### Test Criteria: Stage 4 Pass

- Deep-path: correctly identifies hosts via channel_roles junction table

- Deep-path: stratified sampling sends substantive utterances per speaker, not chronological intro

- Deep-path: guest identified from title/description context

- Fast-path: metadata pass identifies tracked people

- Fast-path: conversational videos with tracked person trigger upgrade to deep path (broadened rule)

- Zero tracked people: video status=‘skipped’, skip_reason=‘no_tracked_speakers’

- Manual override works

- video_people populated for all identified videos

- Low-confidence identifications flagged in bm identify --review

## Stage 5: LLM Enrichment & Claim Extraction

Goal: Extract structured claims with evidence spans, reasoning, and multi-dimensional confidence.

### Enrichment Implementation

For each identified video, process according to transcript type:

Deep-path videos: Batch transcript segments by tracked speaker (using person_id from speaker attribution) and send to the LLM with tool_use.

Fast-path videos (caption-only, not upgraded): These may only proceed to extraction if the tracked person is provably the sole speaker (e.g., keynote, solo podcast). In that case, all caption segments inherit that person’s person_id before extraction. If the video is conversational but was not upgraded (edge case), skip extraction entirely — mark as ‘skipped’ with skip_reason='fast_path_multi_speaker_not_upgraded'.

Both paths use Qwen3.5-Plus API as the primary provider (Claude Sonnet 4.6 as fallback).

v2.1 change: Per Gemini — use Anthropic’s tool_use (structured outputs) instead of “return JSON” prompting. Define the claim schema as a tool definition. This eliminates parse errors and retry loops.

v2.1 change: Per Gemini — enable Anthropic prompt caching for the system prompt + topic taxonomy. Reduces Stage 5 costs by 50–80%.

### Tool Definition for Claude

v2.2 change: Per ChatGPT follow-up — the tool must return segment IDs and timestamps, not just quote text. Otherwise Claude Code invents a brittle alignment layer. Pass segments with IDs/timestamps into the prompt; require the tool to cite them back.

Input format (in the user message, alongside the system prompt + taxonomy):

TRANSCRIPT SEGMENTS FOR [Person Name]:
[seg_id: abc123 | 01:42.300–01:58.100] "The fiscal dynamics changed in Q1..."
[seg_id: def456 | 01:58.100–02:15.700] "Treasury issuance came in below expectations..."
[seg_id: ghi789 | 02:15.700–02:31.400] "If spending restraint holds through Q2..."

Tool definition:

{
  "name": "extract_claims",
  "description": "Extract structured claims from transcript segments. Cite segment IDs for evidence.",
  "strict": true,
  "input_schema": {
    "type": "object",
    "properties": {
      "claims": {
        "type": "array",
        "items": {
          "type": "object",
          "properties": {
            "claim_text": { "type": "string" },
            "reasoning_text": { "type": "string" },
            "claim_type": { "type": "string", "enum": ["prediction", "opinion", "recommendation", "observation", "analysis"] },
            "speaker_certainty": { "type": "string", "enum": ["definitive", "high", "moderate", "speculative", "hedged"] },
            "extraction_confidence": { "type": "number", "description": "0.0-1.0: how well this claim represents the source material" },
            "topics": { "type": "array", "items": { "type": "string" }, "description": "Use slugs from the provided taxonomy. Flag new topics explicitly." },
            "sentiment": { "type": "string", "enum": ["bullish", "bearish", "neutral", "mixed"] },
            "temporal_marker": { "type": "string" },
            "evidence_spans": {
              "type": "array",
              "items": {
                "type": "object",
                "properties": {
                  "segment_id": { "type": "string", "description": "The seg_id from the input transcript" },
                  "quote_text": { "type": "string" },
                  "start_ms": { "type": "integer" },
                  "end_ms": { "type": "integer" },
                  "quote_type": { "type": "string", "enum": ["direct_quote", "paraphrase", "multi_segment_synthesis"] }
                },
                "required": ["segment_id", "quote_text", "start_ms", "end_ms", "quote_type"]
              }
            }
          },
          "required": ["claim_text", "reasoning_text", "claim_type", "extraction_confidence", "topics", "evidence_spans"]
        }
      }
    }
  }
}

The tool now returns segment_id, start_ms, end_ms, and extraction_confidence directly — no post-hoc alignment needed. Claude Code maps these directly to claim_evidence rows.

### Topic Taxonomy (in system prompt)

Pass a controlled topic list in the system prompt. The LLM must map claims to existing topics first, only suggesting new topics when nothing fits:

TOPICS: macro, interest_rates, duration, inflation, fiscal_policy, debt_cycles, 
geopolitics, us_china, ai_infrastructure, ai_safety, ai_regulation, 
ai_open_source, inference_compute, enterprise_ai, saas_pricing, 
crypto, stablecoins, payments, venture_capital, startup_formation,
energy, climate, real_estate, labor_market, healthcare, defense, 
space, creator_economy, platform_dynamics, value_investing

### Confidence Assignment

| Field | How it’s set |
| --- | --- |
| speaker_certainty | From LLM extraction: how definitive the speaker sounded |
| attribution_confidence | Derived from identified_via: known_host=0.95, diarization_llm=0.85, metadata_only=0.50, manual=1.0 |
| extraction_confidence | From LLM tool output (required field in tool schema) |
| trust_level | Derived from final evidence path + attribution_confidence. See trust derivation rules in Schema section |

### Auto-Review Rules

v2.2 change: Per ChatGPT follow-up — rule precedence was undefined. A low-trust position shift was ambiguously both pending_review and approved. New rule: trust_level always wins. Shifts only auto-approve when trust is already high AND the topic is already in taxonomy.

Precedence order (first match wins):

| Priority | Condition | review_status |
| --- | --- | --- |
| 1 | trust_level = ‘low’ | pending_review (always, regardless of other conditions) |
| 2 | Topic not in taxonomy | pending_review (unknown topic needs operator approval) |
| 3 | trust_level = ‘medium’ + position shift detected | pending_review (shift + uncertain attribution = needs eyes) |
| 4 | trust_level = ‘medium’ + no shift | approved (labeled as medium trust) |
| 5 | trust_level = ‘high’ + position shift detected | approved + is_shift=true in position_history_log (flagged for brief) |
| 6 | trust_level = ‘high’ + no shift | approved (default path) |

### Evidence Span Storage

Every claim MUST have at least one row in claim_evidence: - Link to the transcript segment(s) that support the claim - Store the quoted text and start/end timestamps - Label as direct_quote, paraphrase, or multi_segment_synthesis

### Embedding Generation

- Use OpenAI text-embedding-3-small with configurable dimensions

- Embed claim_text + reasoning_text combined (reasoning contains the semantic richness)

- Store in claim_embeddings table with model metadata

- No approximate indexes yet — exact search until data volume requires it

### Position Aggregation

- Approved claims only: Position aggregation rebuilds from review_status='approved' claims. Pending claims cannot update public positions.

- Fan-out by topic: A claim with topics in claim_topics creates/updates one person_topic_positions row per topic_id

- For each person+topic, regenerate current_position via a short LLM call

- Append to position_history_log with source claim ID and topic_id FK

- Detect position shifts: if new position contradicts previous, set is_shift=true

### Test Criteria: Stage 5 Pass

- Extracts ≥3 structured claims from a real identified transcript

- Every claim has reasoning_text populated

- Every claim has ≥1 row in claim_evidence with segment_id, start_ms, end_ms (all NOT NULL)

- Tool_use with strict: true returns structured output without parse errors

- Tool output includes segment_id references matching input transcript segment IDs

- trust_level and review_status are set explicitly (no defaults) per trust derivation and review rules

- trust_level derived from final evidence path, not initial routing choice

- claim_topics junction populated; claims.topics[] kept in sync as denormalized cache

- Position aggregation rebuilds from approved claims only

- position_history_log populated with topic_id FK (not TEXT)

- Position shifts detected and flagged

- Prompt caching via cache_control reduces cost for batch enrichment

- API cost logged per video

## Stage 6: Query API

Goal: FastAPI server with read-only public API and separate admin API.

v2.1 change: Per ChatGPT — split into public read API and protected admin API. Mukhtar.AI only sees the read surface.

### Public API (read-only)

v2.2 change: Per ChatGPT follow-up — all public endpoints default to review_status=approved. Pending and rejected items are only visible via the admin API. This prevents Mukhtar.AI from pulling unreviewed low-trust claims into the context assembly.

| Method | Path | Description |
| --- | --- | --- |
| GET | /api/people | List tracked people (filter by tier, domain, active) |
| GET | /api/people/{id} | Person detail with claims, positions, expertise |
| GET | /api/claims | Search approved claims (filter by person, topic, date, confidence, type, trust_level). Default: review_status=approved |
| GET | /api/claims/search | Semantic search across approved claims only |
| GET | /api/claims/{id} | Claim detail with evidence spans and source video |
| GET | /api/topics | List all topics with claim counts |
| GET | /api/topics/{topic}/positions | All positions on a topic, grouped by person |
| GET | /api/topics/{topic}/consensus | Consensus view with agreement/disagreement |
| GET | /api/briefs/latest | Latest published brief |
| GET | /api/pipeline/status | Pipeline health (read-only view) |

### Admin API (protected)

| Method | Path | Description |
| --- | --- | --- |
| POST | /admin/pipeline/trigger/{stage} | Trigger a pipeline stage |
| POST | /admin/claims/{id}/review | Approve or reject a pending claim |
| POST | /admin/retry/errors | Re-queue all error-status videos |
| POST | /admin/people | Add a person (also available via CLI) |
| PUT | /admin/people/{id} | Update a person |

### Mukhtar.AI Integration Endpoints

POST /api/intelligence/relevant

Request: { topics: ["interest_rates", "duration"], max_results: 5, min_confidence: 0.7, days_back: 30 }

Response: Ranked claims with person_name, claim_text, reasoning, confidence, date, source_url, trust_level

POST /api/intelligence/divergence

v2.1 change: Per Gemini — this endpoint CANNOT be pure vector search. “Rates will be cut” and “rates will be hiked” have ~0.95 cosine similarity. Must be a two-step process:

- Vector search for top 20 topically relevant claims

- Claude API call classifying each claim as agrees/disagrees/nuanced relative to the user’s stated position

Request: { position: "AI infrastructure spending is in a bubble", topic: "ai_infrastructure" }

Response: { agrees: [...], disagrees: [...], nuanced: [...] } — each with person_name, their_position, reasoning, confidence, date

### Test Criteria: Stage 6 Pass

- Public API is read-only — no mutations possible

- Admin endpoints require authentication

- /api/claims includes trust_level, attribution_confidence, extraction_confidence in responses

- /api/claims/{id} includes evidence spans with timestamps

- /api/intelligence/divergence uses two-step (vector + LLM classification), not pure vector similarity

- Auto-generated OpenAPI docs at /docs

## Stage 7: Web Dashboard

Goal: Evidence-first dashboard. Every claim card shows provenance, confidence, and trust level.

### Design Direction

Bloomberg Terminal meets Notion. Dark mode default. Mobile-responsive. Information-dense.

### Pages

Dashboard (Home): Pipeline status, today’s claims, trending topics, latest brief, cost tracker

People: Sortable table with expertise domains, claim counts, last seen. Person detail page with positions and claims timeline. Inline editing.

Claims Explorer: Full-text and semantic search. Every claim card shows: - Claim text + reasoning - Source video with timestamp link - Quote type label: direct quote / paraphrase / synthesis - Trust level badge: high / medium / low - Attribution confidence + extraction confidence - Review status

Topic Views: Positions by person, consensus bar with evidence coverage context, position history timeline

Review Queue: Claims with review_status='pending_review'. Approve / reject / edit interface.

Pipeline: Stage-by-stage status with timestamps, durations, error logs, cost tracker

Briefs: Archive, current draft, manual generation trigger

### Test Criteria: Stage 7 Pass

- Every claim card shows trust_level, quote_type, and confidence scores

- Evidence drawer opens from any claim showing source text + timestamp

- Review queue shows pending items with approve/reject controls

- Responsive on mobile

- Data refreshes when pipeline runs

## Stage 8: Brief Generation & Delivery

Goal: Daily intelligence briefs from reviewed claims only, delivered via Telegram, email, and web.

### Brief Structure

Section 1: Headlines — Top 3–5 notable claims. Selected by: Tier 1 person + high confidence + novel position.

Section 2: Position Shifts — Any tracked person whose latest claim contradicts their known position. Highest-signal section. Links to evidence.

Section 3: Topic Pulse — What topics are getting the most attention this week vs. last week.

Section 4: New Discoveries — New videos processed with links.

### Generation Rules

- Brief generated from review_status='approved' claims only

- Every brief item links back to claim IDs and evidence

- Claude API generates the narrative from structured claims data

- Output: structured markdown renderable in web, Telegram, and email

### Delivery

- Telegram: python-telegram-bot, formatted message, interactive drill-downs

- Email: SMTP/SendGrid, HTML formatted, links to dashboard

- Web: Brief appears on dashboard home, full archive in Briefs page

### Scheduling

- Default: 10:00 AM local time (after pipeline completes)

- Manual trigger: bm brief --generate and bm brief --send

### Test Criteria: Stage 8 Pass

- Brief includes all 4 sections

- Every brief claim links to a claim with review_status='approved'

- Telegram + email delivery work with formatting intact

- Brief generation cost logged

## Appendix A: Full Change Log

### v2.1 changes (cross-model review: Claude, ChatGPT 5.4 Pro, Gemini)

| # | Change | Source | Impact |
| --- | --- | --- | --- |
| 1 | Added reasoning_text to claims table | ChatGPT, Gemini | Schema + extraction |
| 2 | Split Patrick & John Collison into two records | ChatGPT | Seed data |
| 3 | Added attribution_confidence + extraction_confidence as separate fields | ChatGPT | Schema + extraction |
| 4 | Channel monitoring default, search as gap-fill only | ChatGPT, Gemini | Stage 2 rewrite |
| 5 | Added trust_level field on claims, derived from transcript path | ChatGPT (trust lanes), Gemini (upgrade rule) | Schema + extraction |
| 6 | Configurable embedding dimensions, no hardcoded vector(1536) | ChatGPT, Gemini | Schema |
| 7 | Split API into public read + admin write | ChatGPT | Stage 6 |
| 8 | Added inclusion_notes + expertise_domains to people | ChatGPT | Schema + seed data |
| 9 | Stratified speaker sampling instead of chronological first 2–3 min | Gemini | Stage 4 |
| 10 | Divergence endpoint uses two-step (vector + LLM), not pure vector | Gemini | Stage 6 |
| 11 | WhisperX replaces custom Whisper + pyannote alignment | Gemini | Stage 3 |
| 12 | Prompt caching for Stage 5 enrichment | Gemini | Stage 5 |
| 13 | Tool_use structured output for extraction | Gemini | Stage 5 |
| 14 | HNSW over IVFFlat (deferred to post-MVP) | Gemini | Schema note |
| 15 | claim_evidence table for auditable provenance | ChatGPT, Gemini | New table |
| 16 | position_history_log replaces JSONB blob | ChatGPT, Gemini | Schema |
| 17 | Automatic fast→deep upgrade for multi-speaker videos | Gemini | Stage 3/4 |
| 18 | Known speaker count passed to WhisperX | Gemini | Stage 3 |
| 19 | Topic taxonomy in system prompt (controlled vocabulary) | Gemini | Stage 5 |
| 20 | Auto-review rules based on trust level | Claude synthesis | Stage 5 |

### v2.2 changes (ChatGPT structural patches)

| # | Change | Source | Impact |
| --- | --- | --- | --- |
| 21 | channel_roles junction table replaces known_hosts TEXT[] and known_podcasts TEXT[] | ChatGPT v2.2 | New table, removes string-array identity drift |
| 22 | transcript_runs table for rerun history and fast→deep audit trail | ChatGPT v2.2 | New table, segments link to runs not videos |
| 23 | skip_reason added to videos for explicit terminal states | ChatGPT v2.2 | Schema fix |
| 24 | Stage 5 tool schema returns segment_id, start_ms, end_ms, extraction_confidence | ChatGPT v2.2 | Eliminates post-hoc alignment brittleness |
| 25 | Review precedence rules explicitly defined (trust_level always wins) | ChatGPT v2.2 | Stage 5 logic |
| 26 | topics + claim_topics tables for normalized taxonomy | ChatGPT v2.2 | New tables, claims.topics kept as denormalized cache |
| 27 | Public API defaults to review_status=approved | ChatGPT v2.2 | Stage 6 |
| 28 | Gap-fill search uses publishedAfter API parameter, not year in query string | ChatGPT v2.2 | Stage 2 |
| 29 | HNSW migration strategy documented (standardize dimensions, partial indexes later) | ChatGPT v2.2 | Schema note |
| 30 | Merged why_they_matter into inclusion_notes (were near-duplicates) | ChatGPT v2.2 | Schema cleanup |

### v2.2.1 changes (ChatGPT consistency + safety hardening)

| # | Change | Source | Impact |
| --- | --- | --- | --- |
| 31 | videos.channel_id TEXT split into podcast_channel_id UUID FK + source_channel_youtube_id TEXT | ChatGPT v2.2.1 | Schema: proper FK to podcast_channels |
| 32 | uploads_playlist_id cached on podcast_channels for official API fallback | ChatGPT v2.2.1 | Schema + Stage 2 |
| 33 | person_topic_positions.topic and position_history_log.topic changed to topic_id UUID FK | ChatGPT v2.2.1 | Schema: eliminates remaining topic drift |
| 34 | Position aggregation + history built from approved claims only | ChatGPT v2.2.1 | Stage 5: prevents unreviewed leakage into public surfaces |
| 35 | videos.status enum explicitly includes ‘error’; zero-tracked-speakers → ‘skipped’ (never ‘enriched’) | ChatGPT v2.2.1 | State machine cleanup |
| 36 | claims.trust_level and review_status have NO defaults — must be set explicitly in application logic | ChatGPT v2.2.1 | Safety: prevents accidental high-trust publication |
| 37 | Trust derived from final evidence path, not initial routing. Upgraded fast→deep = evaluated as deep | ChatGPT v2.2.1 | Trust model fix |
| 38 | Fast-path upgrade rule broadened: any conversational video with tracked person upgrades, not just 2+ people | ChatGPT v2.2.1 | Stage 3/4: safer attribution |
| 39 | WhisperX version pinned; speaker hints use min/max for variable panels, exact only for fixed-format shows | ChatGPT v2.2.1 | Stage 3 |
| 40 | Anthropic prompt caching via cache_control (not generic “headers”); tool schema uses strict: true | ChatGPT v2.2.1 | Stage 5 API correctness |
| 41 | claim_evidence.segment_id changed to NOT NULL (tool always returns segment refs) | ChatGPT v2.2.1 | Schema tightening |
| 42 | Text cleanups: Stage 2 tests remove “parameterized year”, Stage 4 tests reference channel_roles, bm people add removes duplicate field reference | ChatGPT v2.2.1 | Spec consistency |

### Final changes (multi-provider API + consistency fixes)

| # | Change | Source | Impact |
| --- | --- | --- | --- |
| 43 | Multi-provider API strategy: Qwen3.5-Plus for enrichment, Claude for Mukhtar.AI integration, Deepgram for transcription | Product decision | Architecture + cost (~$70/mo vs $200) |
| 44 | transcript_runs.speaker_count_hint replaced with speaker_config JSONB supporting exact count or min/max range | ChatGPT final | Schema fix |
| 45 | WhisperX pin updated to >=3.6.1,<4.0 (backported timestamp fixes) | ChatGPT final | Stage 3 |
| 46 | Fast-path → Stage 5 handoff rule made explicit: caption-only videos may extract only if provably single-speaker | ChatGPT final | Stage 5 logic |
| 47 | Mode B fast-path upgrade text aligned with broadened rule from Stage 3 | ChatGPT final | Consistency |
| 48 | strict: true added to actual tool JSON snippet (was in prose only) | ChatGPT final | Stage 5 code correctness |
| 49 | identified_via labels standardized across schema and confidence table: known_host, diarization_llm, metadata_only, manual | ChatGPT final | Consistency |
| 50 | UNIQUE/CHECK constraints added: video_people, transcript_segments, person_topic_positions, claim_evidence, claim_embeddings | ChatGPT final | Schema hardening |
| 51 | claims.source_timestamp_ms and source_text removed (duplicated claim_evidence) | ChatGPT final | Schema cleanup |

### Final table count: 14 core + briefs in Stage 8

people, podcast_channels, channel_roles, videos, transcript_runs, 
transcript_segments, video_people, topics, claims, claim_topics, 
claim_evidence, claim_embeddings, person_topic_positions, 
position_history_log
+ briefs (added in Stage 8 when delivery storage is needed)

## Appendix B: What Was Proposed and Rejected

| Proposal | Source | Why Rejected |
| --- | --- | --- |
| 26-table schema with organizations, affiliations, person_expertise | ChatGPT v3 | Over-engineered for 47 people. expertise_domains TEXT[] and inclusion_notes on people table achieves the same goal with 2 columns instead of 4 tables |
| Reduce MVP to 10–15 people, 2 domains | ChatGPT v3 | Kills the product proposition. Breadth of coverage is the value. Keep all 47, be honest about trust levels |
| Prediction tracking + outcome resolution in MVP | ChatGPT v3 | Great Phase 2 feature, but requires months of data before any prediction resolves. Dead weight in MVP |
| Review queue blocking all publications | ChatGPT v3 | 30–50 items/day for a solo operator becomes a daily editorial job. Default to auto-approve high-trust, label honestly, review when you want |
| yt-dlp search scraping to bypass API quota | Gemini | Against YouTube ToS, fragile, actively blocked. Channel feeds + bounded API search is sustainable |
| Local embeddings via nomic-embed-text | Gemini | OpenAI embeddings cost ~$0.50/month. Adding Ollama as embedding infra for $6/year savings adds complexity |
| Light-theme dashboard | ChatGPT v3 | Dark Bloomberg-style is more appropriate for intelligence product aimed at executives |
| Replace yt-dlp channel feeds with official playlistItems API | ChatGPT v2.2 | yt-dlp channel feed is a different operation than yt-dlp search. Stable, well-maintained, zero quota cost. Official API is 1 unit/call (trivial) but adds API key dependency to the default path. Keep yt-dlp for feeds, document playlistItems.list as fallback |
| Full stage_runs table replacing videos.status | ChatGPT v3/v2.2 | transcript_runs solves the transcript rerun problem. skip_reason column solves the terminal-state ambiguity. Full stage_runs across all stages is Phase 2 cleanup |

### yt-dlp dependency note

This spec accepts yt-dlp as a pragmatic ingestion dependency for channel feed monitoring. yt-dlp channel feeds (uploads playlist downloads) have been stable for years and are mechanically different from yt-dlp web search scraping (which is fragile and ToS-risky). If yt-dlp channel feeds break, switch to playlistItems.list (1 quota unit per call, 33 calls/day = trivial). Both paths are documented in src/pipeline/discovery.py.

## Appendix C: Environment Variables

| Variable | Required | Description |
| --- | --- | --- |
| DATABASE_URL | Yes | PostgreSQL connection string |
| QWEN_API_KEY | Stage 4+ | [NEW Final] Qwen3.5-Plus via Alibaba Cloud Model Studio. Primary LLM for enrichment |
| QWEN_API_BASE | Stage 4+ | [NEW Final] Alibaba Cloud API base URL |
| ANTHROPIC_API_KEY | Stage 6 | Claude Sonnet 4.6 for Mukhtar.AI divergence endpoint + fallback |
| OPENAI_API_KEY | Stage 5 | For embeddings (text-embedding-3-small) |
| DEEPGRAM_API_KEY | Stage 3 | [NEW Final] Deepgram Nova-3 for deep-path transcription |
| TRANSCRIPTION_PROVIDER | Stage 3 | [NEW Final] ‘deepgram’ (default) or ‘whisperx’ (future local) |
| LLM_PROVIDER | Stage 4+ | [NEW Final] ‘qwen’ (default) or ‘anthropic’ (fallback) |
| YOUTUBE_API_KEY | Stage 2 | YouTube Data API v3 (gap-fill search only) |
| EMBEDDING_DIMENSIONS | Stage 5 | Configurable: default 1536. Must be uniform for future HNSW indexing |
| TELEGRAM_BOT_TOKEN | Stage 8 | Telegram bot for brief delivery |
| TELEGRAM_CHAT_ID | Stage 8 | Target chat for briefs |
| SMTP_HOST | Stage 8 | Email server |
| SMTP_USER | Stage 8 | Email username |
| SMTP_PASS | Stage 8 | Email password |
| SMTP_TO | Stage 8 | Recipient email |

## Appendix D: Project Structure

believable-minds/
├── docker-compose.yml              # PostgreSQL + pgvector
├── pyproject.toml                   # Python project config
├── .env.example
├── alembic/                         # Database migrations
│   ├── versions/
│   └── env.py
├── src/
│   ├── cli/                         # Click/Typer CLI
│   │   ├── main.py
│   │   ├── people.py
│   │   ├── channels.py              # Channels + channel_roles
│   │   ├── topics.py                # Topic taxonomy CRUD
│   │   ├── scan.py
│   │   ├── transcribe.py
│   │   ├── identify.py
│   │   ├── enrich.py
│   │   └── brief.py
│   ├── pipeline/                    # Core pipeline logic
│   │   ├── discovery.py             # yt-dlp feeds + API gap-fill
│   │   ├── transcription.py         # Provider interface: DeepgramProvider + WhisperXProvider
│   │   ├── identification.py        # Stratified sampling + channel_roles
│   │   ├── enrichment.py            # Provider interface: QwenProvider + AnthropicProvider + tool_use
│   │   └── briefing.py
│   ├── providers/                   # LLM + transcription provider abstraction
│   │   ├── base.py                  # Abstract interfaces
│   │   ├── qwen.py                  # Qwen3.5-Plus API adapter
│   │   ├── anthropic.py             # Claude Sonnet 4.6 adapter
│   │   ├── deepgram.py              # Deepgram Nova-3 adapter
│   │   └── whisperx.py              # WhisperX local adapter (future)
│   ├── api/                         # FastAPI server
│   │   ├── main.py
│   │   ├── public/                  # Read-only routes (approved-only default)
│   │   └── admin/                   # Protected routes
│   ├── db/
│   │   ├── models.py                # SQLAlchemy 2.0 (14 core tables)
│   │   ├── session.py
│   │   └── seed.py                  # People, channels, channel_roles, topics
│   └── config.py
├── web/                             # Frontend
├── tests/
│   ├── test_stage1_registry.py
│   ├── test_stage2_discovery.py
│   └── ...
├── tools/
│   └── resolve_channel_ids.py       # YouTube channel ID lookup
└── data/
    ├── people_seed.json             # 47 people with inclusion_notes + expertise_domains
    ├── channels_seed.json           # 33 channels with monitoring_mode
    ├── channel_roles_seed.json      # Host/cohost mappings
    └── topics_seed.json             # ~30 MVP topic slugs

```